|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | **JS** | **IS** | **Member** | **Thực hiện** | **Deadline** |
| **Report 1** | Progress Report 1 | Introduction | ThươngNTH | DONE |  |
| Project Plan | QA | HuyenNTK | DONE |  |
| QA | QA (JP) | HuyenNTK | DONE |  |
| SRS | Progress Report 1 | HuyenNTK | DONE |  |
| Project plan |  |  |  |  |
| **Report 2** | Architecture Design | Software Project Management Plan (SPMP) | VươngTV | 50% | 3/7/2017 |
| Database Design | Progress Report 2 | HuyenNTK | DONE |  |
| Screen Design |  |  |  |  |
| Progress Report 2 |  |  |  |  |
| **Report 3** | Progress Report 3 | Software Requirements Specifications (SRS) | HuyenNTK + LongNB | 70% | 9/7/2017 |
| Test Case | Progress Report 3 | HuyenNTK | DONE |  |
| Test Plan |  |  |  |  |
| **Report 4** | Progress Report 4 | Software Design Description (SDD) | PhatNH + ThươngNTH |  | 19/7/2017 |
| Unit Test Report | Progress Report 4 | HuyenNTK |  | 19/7/2017 |
| Source code |  |  |  |  |
| **Report 5** | Progress Report 5 | Software Test Documentation (STD) | PhatNH + ThươngNTH + HuyenNTK |  | 1/8/2017 |
| Test Report | Progress Report 5 | HuyenNTK |  | 1/8/2017 |
| Quality report |  |  |  |  |
| **Report 6** | Progress Report 6 | Software User’s Manual (SUM) | PhatNH + ThươngNTH |  | 10/8/2017 |
| Source code | Software User’s Manual (SUM) (JP) | HuyenNTK |  | 12/8/2017 |
| User manual | Progress Report 6 | HuyenNTK |  | 10/8/2017 |
| Installation guide |  |  |  |  |